## Slide 1
UAT Report: J107 Flashing & Diagnostics Using Mahle EOL Diagnostic System
Runtime: 3.1.2.0
Calibration Version: MB-N600-0126-P5.232

## Slide 2: Abstract
This report presents the successful completion of the J107 End-of-Line (EOL) Flashing & Diagnostics implementation using the Mahle Diagnostic Platform, with the primary objective of standardizing and optimizing the EOL test sequence for the J107 model at TVS Motor Company – Plant 2, Hosur.
The scope of the project included improvement in Productivity, Efficiency, Streamlining Diagnostic operations in the Plant.

## Slide 3: Project Team Structure & Work Area
Work Area
Plant 2 VA – EOL
(2VCON600)
Team Members
PED Hosur:
  J Somasundar
  Mallamma M Pujar
  Peethala Rajiv Roy
  Arjun PV
PED SP Hosur:
  Nithish V
  T Sathiya Narayanan
OPNS Plant 2:
  NKP
  Parasuram

## Slide 4: EOL Process Flow
2VCON600
Vehicle Assy
Flashing
Static
IMU
ABS Brake Test
RTB
RVS
T4 Booking
Current EOL Flow
J107 EOL Flow
2VCON600
Vehicle Assy
ABS Flashing
VCU Flashing
PCM Flashing
Static
RTB
RVS
T4 Booking
ABS Brake Test
IMU

## Slide 5: SKU vs Features Matrix
Features | J107 ECE Base | J107 ECE Top | J107 India Base | J107 India Tech pack | J107 India Tour pack
Adjustable FR and RR suspension | P | P | P | P | P
MFR / projector Lamp | P | P | P | P | P
Signature DRL | P | P | P | P | P
Dynamic Headlamp | P | P | O | P | O
Signature welcome sequence | P | P | P | P | P
Take me home | P | P | P | P | P
Take me bike | P | P | P | P | P
Cornering lamp | O | P | O | P | O
Carpet Lamp ( Puddle lamp) | O | P | O | P | O
TFT (8" Touch Screen with Unique Norton UI UX) | P | P | P | P | P
Multimedia control - Calling, Music etc., | P | P | P | P | P
Turn by turn navigation, Live location tracking | P | P | P | P | P
Multiway connectivity - Helmet / Cluster / Mobile / Smart watch | P | P | P | P | P
Voice Assist, Telematics, Remote immobilization & geo-fencing | P | P | P | P | P
Go-pro control, F-OTA | P | P | P | P | P
5 Ride Modes - Rain, Urban, Tour, Enduro, Rider configurable Engine - 2 ABS - 3 | P | P | P | P | P
TPMS | P | P | O | P | O
Keyless Entry - Ignition, tank cap and Seat | P | P | P | P | P
USB Charger - C Type | P | P | P | P | P
Heated grips | O | P | O | P | O
Heated Seat | O | P | O | P | O

## Slide 6: SKU vs Features Matrix
Features | J107 ECE Base | J107 ECE Top | J107 India Base | J107 India Tech pack | J107 India Tour pack
Gear Shift assist / Quickshifter | P | P | P | P | P
Adjustable hand brake lever / clutch lever | P | P | P | P | P
Rally Footpeg (Extra wide) | P | P | P | P | P
Adjustable foot brake lever | P | P | P | P | P
Adjustable gear lever / peg | P | P | P | P | P
Rear Grab Handles / Rear rack | O | P | O | O | P
Easy adjustable windshield | O | P | O | O | P
Switchable rear ABS | P | P | P | P | P
Linear Traction Control | P | P | P | P | P
Cruise Control | P | P | P | P | P
Cornering cruise control | P | P | P | P | P
Cornering Traction Control | P | P | P | P | P
Hill-hold Assist, Vehicle-hold Control, eCBS | O | P | O | P | O
Slope dependant control | P | P | P | P | P
Telematics | P | P | P | P | P
Unique Norton Companion App Ux/Ui : (Journey Tracking, Location GeoFence/SMS Alert, Condition Status/Service Alert) | P | P | P | P | P
Live location tracking | P | P | P | P | P
Remote immobilization | P | P | P | P | P
Geo-fencing | P | P | P | P | P
Theft alert Tow-Away alert | P | P | P | P | P
F-OTA | P | P | P | P | P
Voice control | P | P | P | P | P

## Slide 7: SKU List
 | 10.3 MB ABS | 10.3 MEFI ABS | 10.3 MB ABS | 10.3 MEFI ABS | 10.3 MB ABS
Features | J107 ECE Base (BASE) | J107 ECE Top (TOP) | J107 India Base (BASE) | J107 India Tech pack (BTO 1 - TOP) | J107 India Tour pack (BTO 2 - BASE)
Dynamic Headlamp | P | P | O | P | O
Cornering lamp | O | P | O | P | O
Carpet Lamp ( Puddle lamp) | O | P | O | P | O
TPMS | P | P | O | P | O
 | NMJ1190030GB0D | NMJ1190040GB0D | NMJ1190090IN0D | NMJ1190100IN0D | NMJ1190110IN0D
 | NMJ1190030GBQN | NMJ1190040GBQN | NMJ1190090INQN | NMJ1190100INQN | NMJ1190110INQN
 | NMJ1190030GBSL | NMJ1190040GBSL | NMJ1190090INSL | NMJ1190100INSL | NMJ1190110INSL
 | NMJ1190030GBNN | NMJ1190040GBNN | NMJ1190090INNN | NMJ1190100INNN | NMJ1190110INNN
 | NMJ1190170US0D | NMJ1190040GBBN |  | NMJ1190100INBN | NMJ1190110INBN
 | NMJ1190170USQN | NMJ1190180US0D |  |  | 
 | NMJ1190170USSL | NMJ1190180USQN |  |  | 
 | NMJ1190170USNN | NMJ1190180USSL |  |  | 
 |  | NMJ1190180USNN |  |  | 
 |  | NMJ1190180USBN |  |  | 

## Slide 8: ABS FLASHING

## Slide 9: Bosch 10.3MB / MEFI ABS Flashing Sequence
Connect Cable
Scan VIN number
Set ALL
Stations = Null
Ignition ON
Start Comm. ABS
Get Veh Data thru API
Get ABS Flash
File details
ABS Default
Session
ABS Extended
Diag Session
ABS Flashing
ABS SW Version Check
Read CAL ID & Compare
Read BB no. & Compare
Write VIN
Enable IMU
Feature
Expected Cycle Time: 25 – 30s
Start
Stop
Clear DTC
Write Vehicle Variant
Read VIN
Send Result thru API
Log Result

## Slide 10: Test Verification - Phases

## Slide 11: Test Verification
Request
Response
HECU – Diagnostic Session tests:
Log File
Request
Response

## Slide 12: Test Verification
Request
Response
HECU – Seed & Key tests:
Log File
Request
Response

## Slide 13: Test Verification
HECU – Read Software Version:
Report Logiq:
Log File:
Request
Response

## Slide 14: Test Verification
HECU – Read & Compare CAL ID:
Report Logiq:
Log File:
Request
Response

## Slide 15: Test Verification
HECU – Read & Compare BB number:
Report Logiq:
Log File:
Request
Response

## Slide 16: Test Verification
HECU – Write VIN:
Report Logiq:
Log File:
Request
Response

## Slide 17: Test Verification
HECU – Enable IMU Feature:
Report Logiq:
Log File:
Request
Response

## Slide 18: Test Verification
HECU – Write Vehicle Variant:
Log File:
Request
Response

## Slide 19: Test Verification
HECU – Read VIN:
Report Logiq:
Log File:
Request
Response

## Slide 20: Test Verification
HECU – Clear DTC:
Log File:
Request
Response

## Slide 21: VCU FLASHING

## Slide 22: VCU Flashing Sequence
Connect Cable
Scan VIN number
Set ALL
Stations = Null
Ignition ON
Check ABS Flashing = OK
Start Comm. VCU
Get Vehicle Data thru API
Get VCU Flash
File details
Read VCU Bootloader
Compare VCU Bootloader
VCU Default
Session
VCU Diagnostic Session
VCU Extended
Diag Session
VCU Flashing
Read & Compare CVN
Expected Cycle Time: 55 – 60s
Write VIN
Write SKU
Read SKU
Read VIN
Read VCU Application Ver
Start
Stop
Clear DTC
Log result
Send Result thru API
Log result
Write & Read
Key Fob MAC ID
Write Secret Key
Into EMS
Write Secret Key
Into IPC
Write Secret Key
Into VCU

## Slide 23: Test Verification - Phases

## Slide 24: Test Verification
Request
Response
VCU – Read & Compare Bootloader Version:
Log File
Report Logiq:

## Slide 25: Test Verification
Request
Response
VCU – Diagnostic Session tests:
Log File
Request
Response

## Slide 26: Test Verification
Request
Response
VCU – Seed & Key tests:
Log File
Request
Response

## Slide 27: Test Verification
VCU – Write VIN:
Report Logiq:
Log File:
Request
Response

## Slide 28: Test Verification
VCU – Write SKU:
Report Logiq:
Log File:
Request
Response

## Slide 29: Test Verification
VCU – Read VCU Application Version:
Report Logiq:
Log File:

## Slide 30: Test Verification
VCU – Read & Compare CVN:
Report Logiq:
Log File:
Request
Response

## Slide 31: Test Verification
VCU – Read SKU:
Report Logiq:
Log File:
Request
Response

## Slide 32: Test Verification
VCU – Read VIN:
Report Logiq:
Log File:
Request
Response

## Slide 33: Test Verification
VCU – Write Key Fob MAC ID into Cluster:
Report Logiq:
Log File:
Request
Response

## Slide 34: Test Verification
VCU – Write Key Fob Secret Key into EMS:
Log File:
EOL API Data:

## Slide 35: Test Verification
VCU – Write Key Fob Secret Key into IPC:
Log File:
EOL API Data:

## Slide 36: Test Verification
VCU – Write Key Fob Secret Key into VCU:
Log File:
EOL API Data:

## Slide 37: Test Verification
VCU – Clear DTC:
Log File:
Request
Response

## Slide 38: PCM FLASHING

## Slide 39: PCM Flashing Sequence
Connect Cable
Scan VIN number
Set PCM Station = Null
Ignition ON
Check ABS & VCU Flashing = OK
Start Comm.
Get PCM Flash
File details
Diagnostic Session control
Communication Control
Control DTC
Settings
PCM Flashing
PCM Extended
Diag Session
Cluster Software version check
Read Hardware version
Read & Compare CAL ID
QS Enable
IMMO Enable
Clear DTC
Write VIN
Read VIN
Write PCM Test Stamp
Read PCM Test Stamp
Expected Cycle Time: 4.5 to 5min
Read & Compare CVN
Log result
Send Result thru API
Start
Get Vehicle Data thru API
Stop

## Slide 40: Test Verification - Phases

## Slide 41: Test Verification
PCM – Seed & Key tests:
Log File:
Request
Response
Response
Request

## Slide 42: Test Verification
PCM – Read Cluster Software version:
Report Logiq:
Log File:
Request
Response

## Slide 43: Test Verification
PCM – Read Hardware version:
Report Logiq:
Log File:
Request
Response

## Slide 44: Test Verification
PCM – Read & Compare CAL ID:
Report Logiq:
Log File:
Request
Response

## Slide 45: Test Verification
PCM – Write VIN:
Report Logiq:
Log File:
Request
Response

## Slide 46: Test Verification
PCM – Read VIN:
Report Logiq:
Log File:
Request
Response

## Slide 47: Test Verification
PCM – Write & Read test stamp:
Report Logiq:
Log File:
Request
Response

## Slide 48: Test Verification
PCM – Quick Shift Enabling:
Report Logiq:
Log File:
Request
Response

## Slide 49: Test Verification
PCM – IMMO Enable:
Report Logiq:
Log File:
Request
Response

## Slide 50: Test Verification
PCM – Clear DTC:
Log File:
Request
Response

## Slide 51: Test Verification
PCM – Read & Compare CVN:
Report Logiq:
Log File:
Request
Response

## Slide 52: STATIC SEQUENCE

## Slide 53: Static Sequence
Connect Cable
Scan VIN number
Set Static Station = Null
Ignition ON
Check Flashing = OK
Start Comm.
Write Running mode
Read Running mode
Ride mode enable
Activate Urban mode
Activate Rain mode
Activate Tour mode
Activate Sport mode
Activate Enduro mode
Activate Urban mode
Read SKU from Cluster
Read e SIM status
Read VIN
Read QS Enable status
Write Variant data (Base Only)
Read Variant data (Base Only)
Write SKU into Cluster
Expected Cycle Time: 4.5 to 5min
Clear DTC
Write ABS variant in IPC
Read IPC BT firmware
Read IPC BT MAC ID
Read Cruise ON/OFF status
Read Cruise RESET status
Read Cruise SET status
Activate DOWN button
Activate UP button
Activate BACK button
Activate SET button
Start
Read EMS test stamp
A

## Slide 54: Static Sequence
Activate Traction control button
Read Engine temperature
Read Intake Air temperature
Read Fuel level resistance
Read Oil temperature
Read Neutral gear from IPC
Read Photo sensor
Upstream lambda – Multiplicative adaption
Upstream lambda – Additive adaption
Lambda correction upstream
Lambda Avg correction
Ambient pressure of EMS
Clutch switch status
Variant Control
Read APS 2 Output
Read Warning lights control
Read Indicator switch status
Read Hazard switch status
Read APS 1 Output
Read Side stand status
Read Kill switch status
Read Clutch switch status
Expected Cycle Time: 4.5 to 5min
IG Coil IO Control
Injector IO Control
Purge Valve IO Control
Actuate Fan relay
Read Headlamp SW version
Read TPMS config status
Read DRL status
Read IMMO status
Write EOL mode
Write TPMS MAC ID
Read EMS CVN
A
Read Map sensor voltage
B

## Slide 55: Static Sequence
High beam routine control
Read DTC
Clear DTC
Write test stamp
Read VIN
Read SKU
Steering lock check
Log results
Update STRF flag
Expected Cycle Time: 4.5 to 5min
B
Subjective Checks
Stop

## Slide 56: Test Verification - Phases
Contd…

## Slide 57: Test Verification - Phases
Contd…

## Slide 58: Test Verification - Phases
Contd…

## Slide 59: Test Verification - Phases
Contd…

## Slide 60: Test Verification - Phases
Contd…

## Slide 61: Test Verification - Phases

## Slide 62: Test Verification
Request
Response
PCM – Read PCM test stamp:
Log File
Report Logiq

## Slide 63: Test Verification
Request
Response
PCM – Write & Read PCM Running mode:
Log File

## Slide 64: Test Verification
Request
Response
PCM – Write Ride mode status Enable:
Log File

## Slide 65: Test Verification
Request
Response
PCM / ABS – Ride mode 1 (URBAN):
Log File
Report Logiq
Urban Mode:
PCM – 01
ABS - 01

## Slide 66: Test Verification
Request
Response
PCM / ABS – Ride mode 2 (RAIN):
Log File
Report Logiq
Rain Mode:
PCM – 01
ABS - 02

## Slide 67: Test Verification
Request
Response
PCM / ABS – Ride mode 3 (TOUR):
Log File
Report Logiq
Tour Mode:
PCM – 02
ABS - 01

## Slide 68: Test Verification
Request
Response
PCM / ABS – Ride mode 4 (ENDURO):
Log File
Report Logiq
Enduro Mode:
PCM – 03
ABS - 03

## Slide 69: Test Verification
Request
Response
PCM / ABS – Ride mode 5 (SPORT):
Log File
Report Logiq
Sport Mode:
PCM – 02
ABS - 01

## Slide 70: Test Verification
Request
Response
PCM – Quick Shift Enable:
Log File

## Slide 71: Test Verification
Request
Response
IPC – Write & Read Variant Data for Base SKUs:
Log File
Report Logiq

## Slide 72: Test Verification
Request
Response
IPC – Write & Read SKU:
Log File
Report Logiq

## Slide 73: Test Verification
Request
Response
IPC – Read & Compare IMEI no:
Log File
Report Logiq

## Slide 74: Test Verification
Request
Response
IPC – Read & Compare ICCID 1:
Log File
Report Logiq

## Slide 75: Test Verification
Request
Response
IPC – Read & Compare ICCID 2:
Log File
Report Logiq

## Slide 76: Test Verification
Request
Response
IPC – Read e-Sim Status:
Log File

## Slide 77: Test Verification
Request
Response
IPC – Write ABS Variant in Cluster:
Log File

## Slide 78: Test Verification
Request
Response
IPC – Read Bluetooth Firmware Version:
Log File
Report Logiq

## Slide 79: Test Verification
Request
Response
IPC – Read MAC ID of Bluetooth Chip:
Log File
Report Logiq

## Slide 80: Test Verification
Request
Response
IPC – Read Mode selection status (SET):
Log File

## Slide 81: Test Verification
Request
Response
IPC – Read Mode selection status (BACK):
Log File

## Slide 82: Test Verification
Request
Response
IPC – Read Mode selection status (UP):
Log File

## Slide 83: Test Verification
Request
Response
IPC – Read Mode selection status (DOWN):
Log File

## Slide 84: Test Verification
Request
Response
IPC – Read Cruise SET button status:
Log File

## Slide 85: Test Verification
Request
Response
IPC – Read Cruise RESET button status:
Log File

## Slide 86: Test Verification
Request
Response
IPC – Read Cruise ON/OFF button status:
Log File

## Slide 87: Test Verification
Request
Response
IPC – Read Traction control button status:
Log File

## Slide 88: Test Verification
Request
Response
IPC – Read Fuel level sensor resistance:
Log File
Report Logiq

## Slide 89: Test Verification
Request
Response
PCM – Read Engine temperature:
Log File
Report Logiq

## Slide 90: Test Verification
Request
Response
PCM – Read Intake Air temperature:
Log File
Report Logiq

## Slide 91: Test Verification
Request
Response
IPC – Read Neutral Gear position from Cluster:
Log File

## Slide 92: Test Verification
Request
Response
PCM – Read Map sensor voltage:
Log File
Report Logiq

## Slide 93: Test Verification
Request
Response
IPC – Read Photo sensor:
Log File
Report Logiq

## Slide 94: Test Verification
Request
Response
PCM – Read Lambda multiplicative adaptation - Upstream Lambda Sensor:
Log File
Report Logiq

## Slide 95: Test Verification
Request
Response
PCM – Read Lambda additive adaptation - Upstream Lambda Sensor:
Log File
Report Logiq

## Slide 96: Test Verification
Request
Response
PCM – Read Lambda correction upstream – Cylinder 2 (Upstream lambda sensor):
Log File
Report Logiq

## Slide 97: Test Verification
Request
Response
PCM – Read Lambda average correction – Cylinder 2 (upstream lambda sensor):
Log File
Report Logiq

## Slide 98: Test Verification
Request
Response
PCM – Read Ambient Pressure of Engine ECU:
Log File
Report Logiq

## Slide 99: Test Verification
Request
Response
PCM – Read Clutch switch status:
Log File

## Slide 100: Test Verification
Request
Response
IPC – Read Variant control:
Log File
Report Logiq

## Slide 101: Test Verification
Request
Response
PCM – Read APS Output 1&2:
Log File
Report Logiq

## Slide 102: Test Verification
Request
Response
PCM – Read APS Output 1&2:
Log File
Report Logiq

## Slide 103: Test Verification
Request
Response
PCM – Read Side Stand Sensor Voltage:
Log File

## Slide 104: Test Verification
Request
Response
PCM – Read Kill Switch Status:
Log File

## Slide 105: Test Verification
Request
Response
PCM – Read Clutch switch status:
Log File

## Slide 106: Test Verification
Request
Response
IPC – Warning lights IO control:
Log File

## Slide 107: Test Verification
Request
Response
IPC – Read Indicator Switch Status:
Log File
Request
Response

## Slide 108: Test Verification
Request
Response
IPC – Read Hazard Switch Status:
Log File

## Slide 109: Test Verification
Request
Response
PCM – IG Coil IO control:
Log File

## Slide 110: Test Verification
Request
Response
PCM – Injector Coil IO control:
Log File

## Slide 111: Test Verification
Request
Response
PCM – Purge Valve IO control:
Log File

## Slide 112: Test Verification
Request
Response
PCM – Actuate Fan relay IO control:
Log File

## Slide 113: Test Verification
Request
Response
PCM – Read & Compare EMS CVN:
Log File
Report Logiq

## Slide 114: Test Verification
Request
Response
IPC – Write MAC ID for Front & Rear tire (TPMS):
Log File
Report Logiq

## Slide 115: Test Verification
Request
Response
ABS – Write EOL mode:
Log File

## Slide 116: Test Verification
Request
Response
PCM – Read IMMO status:
Log File

## Slide 117: Test Verification
Request
Response
IPC – Read DRL status:
Log File

## Slide 118: Test Verification
Request
Response
IPC – Read TPMS Config status:
Log File
Report Logiq

## Slide 119: Test Verification
Request
Response
HLC – Read Headlamp Software Version:
Log File
Report Logiq

## Slide 120: Test Verification
Low beam routine
HLC – High beam routine control:
Log File
High beam routine
Headlamp OFF routine

## Slide 121: Test Verification
IPC – Write & Read test stamp:
Log File
Request
Response

## Slide 122: Test Verification
PCM / ABS / VCU / IPC – Read DTC:
Log File
IPC & VCU
EMS
ABS

## Slide 123: Test Verification
PCM / ABS / VCU / IPC – Clear DTC:
Log File
IPC
ABS
EMS
VCU

## Slide 124: IMU SEQUENCE

## Slide 125: IMU Sequence
Connect Cable
Scan VIN number
Set IMU Station = Null
Ignition ON
Check Static = OK
Start Comm.
ABS Extended Diag Session
Clear DTC
Write IMU EOL mode = 01
Read IMU EOL mode = 01
IG OFF
IG ON
IMU EOL Routine
Read Pitch angle
Read Lean angle
Press Seat Unlatch button
Press Lock button
IG OFF
Write Pitch angle
Write Lean angle
Write IMU EOL mode = 01
Press Bike finder button
Expected Cycle Time: 110 to 120 Sec
IG ON
Press Unlock button
Read IMU EOL mode = 01
IMU EOL Routine
Update IMU flag
Log results
Read IPC test stamp
Write IPC test stamp
Read Lean angle
Read Pitch angle
Read IMU EOL mode = 00
Start
ABS Diagnostic Session
Stop

## Slide 126: Test Verification - Phases

## Slide 127: Test Verification
Request
Response
ABS – Clear DTC:
Log File

## Slide 128: Test Verification
Request
Response
ABS – Write IMU EOL mode:
Log File

## Slide 129: Test Verification
Request
Response
ABS – IMU EOL routine:
Log File
Report Logiq

## Slide 130: Test Verification
Request
Response
ABS – Read IMU angles:
Log File
Report Logiq

## Slide 131: Test Verification
Request
Response
ABS – Write IMU angles:
Log File
Report Logiq

## Slide 132: Test Verification
Request
Response
IPC – Read Bike finder button status:
Log File
Report Logiq

## Slide 133: Test Verification
Request
Response
IPC – Read Seat Unlatch button status:
Log File
Report Logiq

## Slide 134: Test Verification
Request
Response
IPC – Read Lock button status:
Log File
Report Logiq

## Slide 135: Test Verification
Request
Response
IPC – Read Unlock button status:
Log File
Report Logiq

## Slide 136: Test Verification
Request
Response
ABS – Read IMU EOL mode = 01 & 00:
Log File
Request
Response

## Slide 137: Test Verification
Request
Response
IPC – Write & Read test stamp:
Log File

## Slide 138: ABS BRAKE TEST SEQUENCE

## Slide 139: DRIVE TEST SEQUENCE (RTB)

## Slide 140: RVS TEST SEQUENCE

## Slide 141: IMU Sequence
Connect Cable
Scan VIN number
Set RVS Station = Null
Ignition ON
Check DTRF flag = OK
Start Comm.
Read & Compare IMEI
Read & Compare ICCID 1
Read & Compare ICCID 2
Read Running in mode
Activate Urban mode
Activate Rain mode
Activate Tour mode
Activate Enduro mode
Activate Sport mode
Press Seat Unlatch button
Read EMS CVN
Read ABS CAL ID
Activate Urban mode
Read VIN
Clear DTC
Press Bike finder button
Expected Cycle Time: 110 to 120 Sec
Read VCU CVN
Read DTC
Write Production mod
Read Production mode
Update IMU flag
Log results
Start
Read PCM test stamp
Stop

## Slide 142: Test Verification - Phases

## Slide 143: Test Verification
Request
Response
PCM – Read EMS test stamp:
Log File
Report Logiq

## Slide 144: Test Verification
Request
Response
IPC – Read & Compare IMEI no:
Log File
Report Logiq

## Slide 145: Test Verification
Request
Response
IPC – Read & Compare ICCID 1:
Log File
Report Logiq

## Slide 146: Test Verification
Request
Response
IPC – Read & Compare ICCID 2:
Log File
Report Logiq

## Slide 147: Test Verification
Request
Response
PCM – Write & Read PCM Running mode:
Log File

## Slide 148: Test Verification
Request
Response
PCM / ABS – Ride mode 1 (URBAN):
Log File
Report Logiq
Urban Mode:
PCM – 01
ABS - 01

## Slide 149: Test Verification
Request
Response
PCM / ABS – Ride mode 2 (RAIN):
Log File
Report Logiq
Rain Mode:
PCM – 01
ABS - 02

## Slide 150: Test Verification
Request
Response
PCM / ABS – Ride mode 3 (TOUR):
Log File
Report Logiq
Tour Mode:
PCM – 02
ABS - 01

## Slide 151: Test Verification
Request
Response
PCM / ABS – Ride mode 4 (ENDURO):
Log File
Report Logiq
Enduro Mode:
PCM – 03
ABS - 03

## Slide 152: Test Verification
Request
Response
PCM / ABS – Ride mode 5 (SPORT):
Log File
Report Logiq
Sport Mode:
PCM – 02
ABS - 01

## Slide 153: Test Verification
Request
Response
PCM / ABS / IPC – Read VIN:
Log File
Report Logiq

## Slide 154: Test Verification
PCM / ABS / IPC – Read VIN:
Report Logiq

## Slide 155: Test Verification
PCM / ABS / VCU / IPC – Clear DTC:
Log File
IPC
ABS
EMS
VCU

## Slide 156: Test Verification
Request
Response
IPC – Read Bike finder button status:
Log File
Report Logiq

## Slide 157: Test Verification
Request
Response
IPC – Read Seat Unlatch button status:
Log File
Report Logiq

## Slide 158: Test Verification
Request
Response
PCM – Read & Compare EMS CVN:
Log File
Report Logiq

## Slide 159: Test Verification
ABS – Read & Compare CAL ID:
Report Logiq:
Log File:
Request
Response

## Slide 160: Test Verification
VCU – Read & Compare CVN:
Report Logiq:
Log File:
Request
Response

## Slide 161: Test Verification
PCM / VCU / ABS / IPC – Read DTC:
Log File:

## Slide 162: Test Verification
IPC – Write & Read Production mode:
Log File:
Request
Response

## Slide 163: THANK YOU